## Slide 1
Cross Team Learnings
March 22, 2016

## Slide 2: Automation/Manual team – Key Asks
Needed for | Nature of ask | Needed from | Priority
Automated Doc Testing | Ensure that when scripts are developed, the required documents (XMLs) are being generated. This is especially important as we agree on removing the document validations form the scripts | New automation | High
Automated Doc Testing | In case of script failures - if a scenario is executed manually, ensure to use the same user id as mentioned in the script. this is extremely important for document utility | RCA | High
Automated Doc Testing | Do not include new scope documents into Calendar or Non timepoint(Functional) scenarios that are executed in parallel. Instead create timepoint scenarios and cover as many documents into them as possible. | Design | Medium
New Automation | Resolve the design tickets with utmost priority | Design | High
New Automation | Wherever possible, write the designs such that they are correlated to screens and not a copy of User Story verbiage. We may leverage the wireframes for this activity. | Design | Medium
Root Cause Analysis | Improved logging in scripts to assist RCA | New Automation | High
Root Cause Analysis | Prioritize scenarios for UI simplification and Packet print testing | Design | High
Root Cause Analysis | Functional walkthrough for new releases | Design | Medium
Manual | Walkthrough of the major requirement changes coming in as a part of any new release before the start of execution | Design | Medium
Manual/RCA | Track all the scenarios for a release as a single work flow starting from Design, Automation & then to Manual/RCA to ensure timely handover of scenarios and eliminating manual efforts | Design/Automation/Manual/RCA | High

## Slide 3: Regression Design Team Cross-Team Learnings
Thread | Key Learnings
PASCore | PAS Core team incorporated the new design process which helped in maintaining consistency in Design format across factory and Core teams. Also its helped in maintaining traceability of PASCore Work Items in JIRA
All | Enhancement of the Regression Scoping guideline has helped multiple teams in Optimization of Regression suite
All | Providing Release Scope Summary overview across Project teams to help them better understand the key functional changes to the Release
Automation | Regular feedback discussion with Automation team to understand their constraints with respect to existing designs, helped in further enhancing design quality and readability.
RCA | Proactively sharing the RCA impact of New Release requirements to identify the impacted functionalities on the existing scripts.
Doc Testing | Separating the Document Generation validations from the Calendar scenarios helps the Doc testing team to track their scope of work separately. Also it helps them to quickly determine the scenarios where the form generation validations are automated.

## Slide 4
Thank you!