## Slide 1: Riskmeter , ISO, LexisNexis, EARS, and IVANS Test Plan
PAS9 Regression
June 7, 2016

## Slide 2: Test Execution Plan
Below is the timeline detailing IVANS test execution plan for PAS9 Regression testing:
Signoff date. Validation by Sean (and Kathir) should be complete
Test execution completion date. Regression test results will be shared
 |  | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 | Week 9 | Week 10 | Week 11 | Week 12 | Week 13 | Week 14 | Week 15 | Week 16
 |  | 3-Jun | 10-Jun | 17-Jun | 24-Jun | 1-Jul | 15-Jul | 8-Jul | 22-Jul | 29-Jul | 5-Aug | 12-Aug | 19-Aug | 26-Aug | 2-Sep | 9-Sep | 16-Sep
IVANS Test Runs | Initial PAS 9 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Regression Execution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Validation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Final PAS 9 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Regression Execution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Validation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 3: IVANS Test Run
Initial Run Signoff Date: 7/22
Final Run Signoff Date: 9/16
 | Homeowners Policies |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | PAS2 | PAS3 | PAS4 | PAS5 | PAS6 | PAS7 | PAS8 | PAS9 |  |  |  |  |  |  |  |  | 
 | NJ | UT | IN | CA | DE | MD | OH | DC | OR | ID | KY | MT | NV | NY | SD | WV | WY
HO3 | (A)*** |  |  |  |  |  |  | (B)* |  |  |  | (C) |  | (D) |  |  | 
HO4 |  |  |  | (A) |  |  | (C) |  |  | (A)** |  |  |  |  |  | (B) | 
HO6 |  |  | (D) |  | (B)** |  |  |  |  |  |  |  |  |  |  |  | (C)
DP3 |  |  |  |  |  | (B) |  |  | (A) |  |  |  |  |  | (C) |  | 
PUP |  | (C)** |  |  |  |  |  |  |  |  | (D) |  | (C) |  |  |  | 
Example: Create a CO Auto Signature Series policy under Independent Agent channel and with coverages specified under option D. Do not create any endorsements for this policy. Have the 5 mandatory transactions of New Business, Billing, Cancellation, Reinstatement and Renewal. This policy’s garaging address should be different from the insured address.
Example: Create an IN HO6 policy under Subproducer channel and with coverages specified under option D. Create midterm endorsements for this policy, along with the 5 mandatory transactions of New Business, Billing, Cancellation, Reinstatement and Renewal.
Option (A):
BI > $100K/$300K UMBI > $100K/$300K UIMBI > $100K/$300K
Option (B):
BI> $100K/$300K UMBI < $100K/$300K UIMBI > $100K/$300K
Option (C):
BI > $100K/$300K UMBI < $100K/$300K UIMBI < $100K/$300K
Option (D):
BI < $100K/$300K UMBI < $100K/$300K UIMBI < $100K/$300K
Auto Coverages
Option (A):
Cov A > $150K Cov C > $100K
Option (B):
Cov A < $150K Cov C < $100K
Option (C):
Cov A > $150K Cov C < $100K
Option (D):
Cov A < $150K Cov C > $100K
Property Coverages
Automobile Policies | 
CA | CO
(A)* | ~(D)
KS | WY
(C)*** | (B)**
Footnote: Policies planned to be created are depicted with each cell having a value representing a policy. Every policy must have 5 transactions (New Business, Billing, Cancellation, Renewal, Reinstatement).
Channel Types (Agents): |  |  | Endorsements: |  |  |  | 
 | AAA Partner Club |  |  | Has endorsements (See Appendix) |  |  | 
 | Subproducer |  |  | No endorsements, additional interest or mortgage |  |  | 
 | Independent Agent |  |  |  |  |  | 
 | Direct Sales Unit |  |  |  |  |  | 
* | Has multiple drivers/vehicles(at least 2 PPAs and 1 Trailer); 1-2 state specific forms, Waive Liability=Yes (for auto policies)
** | Multiple violations; Payment Plan Variation, Multiple Surcharges and Discounts(driver related) for auto and PUP policies
*** | Zip Code with leading zero; Prior Carrier variation for auto and property policies
~ | Garaging address should be different than insured address
Legend
Coverage terms used:
BI – Bodily Injury Liability Limit
UMBI – Uninsured Motorists Bodily Injury Limit
UIMBI – Underinsured Motorists Bodily Injury Limit

## Slide 4
MAIG Conversion Policies |  |  |  | 
DE | MD | NJ | PA# | VA
(C)** | ~(D) | (E)*** | (A),(B),(C),(D) | (B)*
IVANS Test Plan (2 of 2)
Example: Convert a NJ MAIG policy into Auto Signature Series. It’s under the AAA Partner Club channel and with no grandfathered coverages as specified in option E. Create midterm endorsements for this policy, along with the 4 mandatory transactions of Billing, Cancellation, Reinstatement and Renewal. This policy’s garaging address should be different from the insured address.
 |  | A | B | C | D | E
Grandfathered Coverages | First Party Benefits | ✔ |  |  |  | 
 | Comprehensive | ✔ | ✔ |  | ✔ | 
 | Towing | ✔ |  |  | ✔ | 
 | AAA Mid-Atlantic Plus | ✔ | ✔ | ✔ | ✔ | 
 | The Promise | ✔ | ✔ | ✔ | ✔ | 
 | Travel Deductible Waiver | ✔ |  |  |  | 
 | Glass Deductible |  | ✔ |  |  | 
 | Trip Interruption |  | ✔ |  |  | 
Footnote: Policies planned to be created are depicted with each cell having a value representing a policy. Every policy must have 4 transactions (Billing, Cancellation, Renewal, Reinstatement).
Channel Types (Agents): |  |  | Endorsements: |  |  |  | 
 | AAA Partner Club |  |  | Has endorsements (See Appendix) |  |  | 
 | Subproducer |  |  | No endorsements, additional interest or mortgage |  |  | 
 | Independent Agent |  |  |  |  |  | 
 | Direct Sales Unit |  |  |  |  |  | 
* | Has multiple drivers/vehicles(at least 2 PPAs and 1 Trailer); 1-2 state specific forms, Waive Liability=Yes (for auto policies)
** | Multiple violations; Payment Plan Variation, Multiple Surcharges and Discounts(driver related) for auto and PUP policies
*** | Zip Code with leading zero; Prior Carrier variation for auto and property policies
~ | Garaging address should be different than insured address
Legend
Coverage terms used:
BI – Bodily Injury Liability Limit
UMBI – Uninsured Motorists Bodily Injury Limit
UIMBI – Underinsured Motorists Bodily Injury Limit
Execution results/Updates:
Open Defects:
# 4 PA policies are created for IVANS using agencies with GA codes 063,064 and 065
System Owner – Sean Lucero
Signoff Date – 5/20
Policies created for IVANS will also be used for additional test activities. The Regression team will share the following information with the respective team of each system:
BDW
  a) List of policy numbers, transactions, and corresponding time points.
  MADW
  b) Policy cross reference feed file.
  MDM
  Both a) and b).
  Abrobit Roy from MDM team will be able to perform validations starting 4/14 for a week through 4/21.

## Slide 5: Appendix: IVANS Endorsement Notes
Note: For Property, we will include 3 endorsements for each applicable policy from below list along with the following Endorsement "HO-61: Scheduled Personal Property" Endorsements for CA: HO-61: Scheduled Personal Property HO-42: Office Occupancy - Described Premises Only HO-43: Office Occupancy - Additional Premises HO-70: Additional Residence Premises - Rented to Others HO-164: Snowmobile Liability HO 62 6501: Evidence of Liability Insurance - Special Event HO-210: Jewelry, Watches and Furs (Increased Limits) HARI: Additional Residence Premises - Occupied by Insured Endorsements for CL: HS 04 54: Earthquake HS 04 55: Identity Fraud Expense Coverage HS 04 61: Scheduled Personal Property HS 09 26: Fungi, wet or dry rot or bacteria HS 09 31: Open Peril Personal Property Coverage HS 05 46: Landlord’s Furnishings HS 09 06: Mortgagee Payment Protection HS 09 34: Rebuild to Green HS 09 88: Additional Insured-Special Event HS 04 50: Personal Property at other Residences
Notes: Appendix